LOUISIANA HOUSING CORPORATION

4% Low-Income Housing Tax Credit

Tax-Exempt Bond Financing Project Checklist

Based on the Revised 2025 Draft Qualified Allocation Plan (02/07/2025)

| Project Name: |  |
| --- | --- |
| Developer: |  |
| Location/Parish: |  |
| Total Units: |  |
| Project Type: | New Construction / Rehabilitation / Both |
| Date Prepared: |  |

Instructions: Use this checklist to track all requirements and documents needed for a 4% LIHTC project with tax-exempt bond financing under the LHC 2025 QAP. Check each box as items are completed. Items with sub-items require completion of all listed components. This checklist covers application, threshold, underwriting, bond-specific, post-award, placed-in-service, construction, and ongoing compliance requirements.

| 1. APPLICATION SUBMISSION REQUIREMENTS |  |  |
| --- | --- | --- |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Bond & Underwriting Application | Separate from 9% application |
| ☐ | Cost Containment Template | Required for all 4% applications |
| ☐ | Lien Payment Priority Spreadsheet | If LHC soft funds requested |
| ☐ | Application Fee (by unit count) | Wire transfer, money order, or certified check only |
| ☐ | 1-4 units: $100 |  |
| ☐ | 5-32 units: $1,000 |  |
| ☐ | 33-60 units: $1,500 |  |
| ☐ | 61-100 units: $2,500 |  |
| ☐ | Over 100 units: $5,000 |  |
| ☐ | Analysis Fee (by unit count) | Same fee schedule as Application Fee |
| ☐ | Market Study Fee | $4,800 |
| ☐ | Credit Award Fee | 5% of Credit Reserved |
| 2. COMMUNITY NOTIFICATION (Section III.A) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Public Notice in Local Newspaper | Within 60 days prior to application for bond projects |
| ☐ | Published in legal section (not online-only) |  |
| ☐ | Published in newspaper of general circulation |  |
| ☐ | Published in official journal of local governing authority |  |
| ☐ | Published 3 separate times within 6 weeks of submission |  |
| ☐ | Public Notice Content Requirements | All items must be included |
| ☐ | Project owner name |  |
| ☐ | Project name |  |
| ☐ | Project address or location |  |
| ☐ | Maximum number of units |  |
| ☐ | Mix of units |  |
| ☐ | Nature of project (new construction/rehab, elderly/family, etc.) |  |
| ☐ | Statement applying for 4% LIHTC via tax-exempt bonds |  |
| ☐ | Total development cost with all funding sources and amounts |  |
| ☐ | Contact information (taxpayer name, contact person, phone/email) |  |
| ☐ | Certified Mailing Receipts | Email notifications NOT accepted |
| ☐ | Correspondence to Mayor of jurisdiction |  |
| ☐ | Correspondence to Chair/President of local governing authority |  |
| ☐ | Public Hearing Notice | 14 days prior in parish newspaper |
| ☐ | Specify number and % of low-income units (if 50+ units) |  |
| ☐ | Or obtain governing authority approval of unit count |  |
| 3. PROJECT THRESHOLD REQUIREMENTS (Section IV.A) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Resiliency Construction Requirements | Tier 1 & Tier 2 Parishes |
| ☐ | Roofing: IBHS FORTIFIED Roof standards |  |
| ☐ | Windows & Doors: impact-resistant or hurricane-rated shutters (ASTM) |  |
| ☐ | Garage doors meet wind-load requirements (if applicable) |  |
| ☐ | Licensed architect/engineer certification of compliance |  |
| ☐ | Flood Zone Compliance (New Construction) | Section IV.A.2 |
| ☐ | Building footprint not in SFHA (or meets limited exception) |  |
| ☐ | Zone B/X-Shaded: mechanicals & floors 3 ft above lowest point or road |  |
| ☐ | 2016 Great Floods assessment and mitigation plan if applicable |  |
| ☐ | FEMA floodplain map with site boundary delineated |  |
| ☐ | Flood Factor long-term risk rating for each site |  |
| ☐ | If in SFHA (AE exception): site plan with FEMA elevation, lowest floor, building locations |  |
| ☐ | Structures in SFHA: minimum 5 ft above FEMA base flood elevation |  |
| ☐ | Wetland mitigation plans and Army Corps permit (if applicable) |  |
| ☐ | Flood Zone Compliance (Rehabilitation) | Section IV.A.2 |
| ☐ | Historic frequency of flooding and flood-related repairs |  |
| ☐ | FEMA-determined elevation of floodplain/floodway |  |
| ☐ | Elevation of lowest floor level in existing buildings |  |
| ☐ | Location of existing buildings on site plan |  |
| ☐ | Evidence of NFIP enrollment or eligibility |  |
| ☐ | Lowest floor must be 3+ ft above FEMA floodplain elevation |  |
| ☐ | 30% AMI Set-Aside (5% of units) | Preference to Veterans, Disabled, Elderly on PHA list |
| ☐ | Site Control Documentation | Required at time of application |
| ☐ | Purchase agreement, option to purchase, extended term lease, or valid title |  |
| ☐ | In name of taxpayer or developer |  |
| ☐ | No impediments or extraordinary development costs |  |
| ☐ | Zoning Approval | Required at time of application |
| ☐ | Official local jurisdiction zoning map |  |
| ☐ | Signed letter from jurisdiction official confirming zoning compliance |  |
| ☐ | Infrastructure Evidence | Section IV.A.6 |
| ☐ | Utilities: electrical, water, and sewer available to site |  |
| ☐ | Transportation: evidence of proximate services or access narrative |  |
| ☐ | Educational Facilities: availability for family projects |  |
| ☐ | School system notification of estimated school-age children |  |
| ☐ | Environmental Review (Existing Structures) | Professional licensed testing |
| ☐ | Environmental Restrictions Checklist |  |
| ☐ | Operating & Maintenance Plan (if hazards found) |  |
| ☐ | On-site personnel training plan |  |
| ☐ | Mitigation/abatement costs in project budget |  |
| ☐ | Negative Neighborhood Features (New Const.) | Half-mile radius restriction |
| ☐ | Not adjacent to: junkyard/dump, pig/chicken farm, processing plants |  |
| ☐ | Not adjacent to: distribution facilities, high voltage substations, airports |  |
| ☐ | Not adjacent to: solid waste disposal, salvage yard, heavy industrial, prisons |  |
| ☐ | Tenant Referrals from LHA/OCD & PHAs | Market to and rent to PHA referrals |
| ☐ | Minimum Internet/Cable Capacity | All units, living area & bedrooms |
| ☐ | Telephone network (CAT5e or better) |  |
| ☐ | Data network (CAT5e or better, or wireless equivalent) |  |
| ☐ | Television services (COAX cable) |  |
| ☐ | Broadband/high-speed internet support |  |
| ☐ | Wiring available free of charge to tenants |  |
| ☐ | Energy Efficiency Requirements | Rehab exempt unless CNA requires replacement |
| ☐ | Design Features | Section IV.A.12 |
| ☐ | 15-year+ maintenance-free exterior (brick, stucco, fiber-cement, etc.) |  |
| ☐ | Vinyl siding restrictions: not within 6 ft of grade, max 20% of wall area, 186-210 mph wind rating |  |
| ☐ | 25-year+ roof warranty |  |
| ☐ | Double-paned insulated windows |  |
| ☐ | IBHS or architect Fortified Roof certification |  |
| ☐ | Flood Insurance (SFHA Projects) | NFIP criteria per 44 CFR 60.3 |
| ☐ | Minimum Base Flood Elevation per FIRM/FIS |  |
| ☐ | Meet all local floodplain management standards |  |
| ☐ | Finished construction Elevation Certificate |  |
| ☐ | Architect certification (if in levee-protected area) |  |
| ☐ | Legal Description of Project Site | Section IV.A.17 |
| ☐ | Parish, municipality, subdivision, tracts, section, ranges |  |
| ☐ | Boundaries, directions, and measurements |  |
| ☐ | Consistent with all subsequent documents |  |
| ☐ | Scattered site: street addresses for each site |  |
| ☐ | Minimum Selection Criteria Score | 40 points required (including bond projects) |
| ☐ | LIHTC Compliance Training | Within 12 months of application |
| ☐ | On-site manager or management company certified |  |
| ☐ | LHC-approved program per industry standards |  |
| ☐ | Eviction Prevention / Low Barrier Screening | Section IV.A.20 |
| ☐ | Commitment to create Eviction Prevention Plan |  |
| ☐ | Commitment to low-barrier tenant screening |  |
| ☐ | No screening out for evictions 12+ months prior |  |
| 4. ACQUISITION/REHAB THRESHOLD REQUIREMENTS (Section IV.B) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Audited Financials of Project (from Seller) | Last 3 years; may accept tax returns/compiled financials |
| ☐ | Sales Price Validation (Related Persons) | LHC will not recognize price exceeding appraised value |
| ☐ | Ten-Year Title History | All property; summary of parties and prices |
| ☐ | Amenities | Section IV.B.4 |
| ☐ | On-site laundry (1 washer/dryer per 10 units) or hookups in each unit |  |
| ☐ | All amenities free to tenants (except laundry activation) |  |
| ☐ | Exception: SRO or rehab with 12 or fewer units |  |
| ☐ | Capital Needs Assessment (CNA) | By architect/engineer, dated within 6 months |
| ☐ | Age and condition of buildings and major systems |  |
| ☐ | Required repairs with estimated costs over 20 years |  |
| ☐ | Useful remaining life estimates |  |
| ☐ | Minimum replacement reserve deposit over 20 years |  |
| ☐ | Environmental hazards identification (or Phase I) |  |
| ☐ | Hazard mitigation plan and budget (if hazards found) |  |
| ☐ | Accessibility evaluation (FHA, Section 504, ADA) |  |
| ☐ | Appraisal | If purchase price exceeds $500K or acquisition in Eligible Basis |
| ☐ | As-is value (before construction/rehab) |  |
| ☐ | No consideration of tax credits or project-based vouchers |  |
| ☐ | Dated no more than 180 days prior to application |  |
| ☐ | Historic Rehabilitation (if applicable) | Section IV.A.15 |
| ☐ | Approved Part I from LA Office of Cultural Development |  |
| ☐ | Part II due at carryover |  |
| ☐ | Secretary of Interior Standards compliance |  |
| ☐ | Historic designation maintenance documentation (if substantial improvement) |  |
| 5. PROJECT TEAM / DEVELOPER REQUIREMENTS (Section IV.C) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Developer Experience | Section IV.C.1 |
| ☐ | Managing Member/GP identified in application |  |
| ☐ | Comparable project in any state within last 5 years with 8609s issued |  |
| ☐ | Must become GP/Managing Member of ownership entity |  |
| ☐ | 3-year post-PIS operation commitment |  |
| ☐ | Property Management Experience | Section IV.C.2 |
| ☐ | 1+ similar LIHTC project in current or past portfolio |  |
| ☐ | 2+ years managing a LIHTC property |  |
| ☐ | 1 supervisory staff certified as LIHTC specialist (within 12 months) |  |
| ☐ | 1 staff with Fair Housing training record |  |
| ☐ | 1 staff with domestic violence/abuse training record |  |
| ☐ | No material/uncorrected noncompliance issues beyond cure period |  |
| ☐ | On-site manager with LIHTC Compliance Certification (within 12 months) |  |
| ☐ | Project Team Good Standing Verification | No disqualification triggers |
| ☐ | No debarment or limited denial in past 10 years |  |
| ☐ | No bankruptcy in past 10 years |  |
| ☐ | No adverse fair housing/civil rights settlements in past 10 years |  |
| ☐ | No failed LIHTC project standards in past 10 years |  |
| ☐ | No uncorrected noncompliance 3+ months in past 5 years |  |
| ☐ | No delinquency/default on LHC obligations |  |
| ☐ | No outstanding audit requirements or unresolved deficiencies |  |
| ☐ | No unresolved 8823s or compliance violations |  |
| ☐ | Not out of compliance 90+ days on existing LHC projects |  |
| ☐ | Compliant Tenant Selection Plan re: Criminal Record Screening |  |
| 6. UNDERWRITING REQUIREMENTS (Section IV.D) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Detailed Cost Estimate from Architect | Estimate and Certificate of Actual Cost Template |
| ☐ | Sources and Uses Statement | Identify each source type (loan, grant, equity, etc.) |
| ☐ | Separate line items for construction contract, builder profit/overhead |  |
| ☐ | Acquisition costs broken out (price, appraisal, survey, title, etc.) |  |
| ☐ | No broad categories like 'soft costs' |  |
| ☐ | 20-Year Pro Forma Cash Flow | Section IV.D.4 |
| ☐ | Revenue increase: 2% (years 1-15), 3% (years 16-20) |  |
| ☐ | Expense increase: 3% (all 20 years) |  |
| ☐ | Annual cash flow not exceeding 10% of operating expenses |  |
| ☐ | Vacancy Rate Assumption | Greater of 7% or market analyst determination |
| ☐ | Debt Service Coverage Ratios | Min 1.15 (1.10 for RD/HUD); Max 1.4 |
| ☐ | Minimum Operating Expenses | Greater of $4,500/unit/year or LHC portfolio comparable |
| ☐ | Minimum Operating Reserve | 6 months of operating expenses + debt service |
| ☐ | Replacement Reserves | Section IV.D.10 |
| ☐ | New Const. Senior: $300/unit/year minimum |  |
| ☐ | New Const. Family: $350/unit/year minimum |  |
| ☐ | Rehab: greater of $500/unit/year or CNA requirement at each 5th year |  |
| ☐ | Maximum Rent Verification | Lowest of: market study rents, HUD FMR, or Sec. 42 max |
| ☐ | Developer Fee Compliance | Section IV.D.18 |
| ☐ | No fee cap for 4% bond projects |  |
| ☐ | Cannot exceed 15% of Total Development Cost |  |
| ☐ | Development Services Agreement included |  |
| ☐ | Builder Profit | Max 6% of builder profit fee base |
| ☐ | Builder Overhead | Max 2% of builder profit fee base |
| ☐ | Architect Fees | Max 7% of construction contract (shown as soft cost) |
| ☐ | General Requirements | Max 6% of general requirements base |
| ☐ | Syndication Costs | Max 10% (private) or 15% (public) of Gross Equity |
| ☐ | Maximum Unit Development Cost | Per HUD 2024 Unit TDC Limits |
| ☐ | Based on building type, bedrooms, and geography |  |
| ☐ | Cost Containment Template for costs above HUD limits |  |
| ☐ | Staff may approve up to 30% above; Board approval over 30% |  |
| ☐ | Developer Certification of Sources & Uses | At application, closing, and PIS |
| ☐ | Rent Subsidies in Pro Forma | Must be taken into account |
| 7. TAX-EXEMPT BOND SPECIFIC REQUIREMENTS (Section III.C) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Application Timing | 60 days before LHC Board meeting for approval |
| ☐ | Public Hearing (TEFRA) | 14-day notice in parish newspaper of general circulation |
| ☐ | Legal Opinion (if required by LHC) | Stating development eligibility for LIHTC allocation |
| ☐ | Meeting with LHC Staff | Within 6 months of 42(m) letter issuance |
| ☐ | Developer or Management Company representative |  |
| ☐ | Cost Containment Template to State Bond Commission | Submitted with all bond projects |
| 8. POST-AWARD REQUIREMENTS (Section V) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Carryover Allocation Documentation | Due December 11, 2025 for 2025 credits |
| ☐ | Tenant Selection Plan | Within 90 days of LIHTC award notification |
| ☐ | Compliant with LHC Criminal Record Screening policy |  |
| ☐ | Low-barrier screening (no screening for evictions 12+ months old) |  |
| ☐ | Submitted to LHC for review and approval |  |
| ☐ | Eviction Prevention Plan | Drafted prior to initial lease-up |
| ☐ | Eviction prevention philosophy and policy |  |
| ☐ | Strategies for common lease violations |  |
| ☐ | Eviction as last resort approach |  |
| ☐ | Individualized tenant strategies |  |
| ☐ | Submitted to LHC for review and approval |  |
| ☐ | Compliance Training (Pre-PIS) | 90 days prior to Placed in Service Date |
| ☐ | On-site manager or management company LIHTC Specialist certification |  |
| ☐ | Tax Credit Regulatory Agreement | File in parish mortgage/conveyance records |
| ☐ | Tax-Exempt Bond Regulatory Agreement | If applicable; file in parish records |
| ☐ | Compliance Monitoring Agreement | Execute at PIS, prior to Form 8609 |
| 9. PLACED IN SERVICE REQUIREMENTS (Section V.B) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Financing Certification | Due by April 1 of year following PIS |
| ☐ | All sources and uses through PIS date |  |
| ☐ | Distinguish eligible/qualified basis costs from non-eligible |  |
| ☐ | Syndication Cost Certification | Due by April 1 of year following PIS |
| ☐ | GAAP/GAAS Audit (Unqualified) | Due by April 1 of year following PIS |
| ☐ | Per Treasury Regulation 1.42-17(a)(5) |  |
| ☐ | All sources and uses through PIS date |  |
| ☐ | Baseline Operating Budget | Trending assumptions from projected sustained occupancy |
| ☐ | Subsidy Layering Review | Required if HUD/RD/government assistance provided |
| ☐ | Placed in Service Review Fee | $250 per submission/resubmission |
| ☐ | Non-Profit/CHDO Developer Fee Certification | Min 20% of total Developer Fee to CHDO/non-profit |
| 10. CONSTRUCTION MONITORING (Section V.B) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Construction Documents (45 days pre-construction) | Section V.B |
| ☐ | Complete plans and specifications (PDF via disc/zip drive) |  |
| ☐ | Half set of hard copy drawings |  |
| ☐ | Construction contract with timeline and schedule of values |  |
| ☐ | Architect/Engineer/Design Professional certification |  |
| ☐ | Building Permits | Submit when available; 'will issue' letter acceptable initially |
| ☐ | Notice to Proceed | Submit to LHC |
| ☐ | Monthly Payment Applications | Certified by Design Professional and Developer |
| ☐ | Change Orders | Submit with monthly payment applications |
| ☐ | Certificate of Substantial Completion | At construction completion |
| ☐ | Certificate(s) of Occupancy | If applicable |
| ☐ | Regional Material/Labor/Services Plan | Detail maximization efforts |
| ☐ | Flood Insurance Policy | If in SFHA; maintain throughout affordability period |
| 11. ONGOING COMPLIANCE REQUIREMENTS |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | Annual Compliance/Monitoring Fee | $40 per unit |
| ☐ | VAWA Compliance | Section V.D |
| ☐ | Emergency transfer policy for victims |  |
| ☐ | Confidentiality measures in place |  |
| ☐ | No denial/termination based on DV/SA/stalking status |  |
| ☐ | Fair Housing Continuing Education | Every 3 years for property management |
| ☐ | Annual Owner Certification of Compliance | Including eviction data |
| ☐ | Management Company Updates | Electronic submission of contact changes, vacancies, unit mix |
| ☐ | Reserve Transfers | All reserves must remain with project through Extended Use Period |
| ☐ | No Surplus Cash Distributions | Without LHC and Underwriter approval through Extended Use Period |
| 12. NON-PROFIT / CHDO SET-ASIDE (If Applicable) |  |  |
| ✓ | Requirement / Document | Notes / Reference |
| ☐ | IRS 501(c)(3) or 501(c)(4) Determination Letter |  |
| ☐ | Articles of Incorporation and Bylaws |  |
| ☐ | CHDO Approval Letter | From participating jurisdiction, if applying as CHDO |
| ☐ | CHDO Employee Development Experience | Evidence of demonstrated experience |
| ☐ | Non-Profit Participation Information | As required by Application |
| ☐ | Development Services Agreement | Non-Profit/CHDO receives 51%+ of Developer Fee |
| ☐ | Board Resolution | Authorizing application for LIHTCs, partnership if applicable |

DISCLAIMER: This checklist is based on the Revised 2025 Draft QAP as of 02/07/2025 and is intended as a working tool only. It does not replace the official QAP, LHC Application materials, or professional legal/tax advice. Always verify requirements against the final adopted QAP and consult with LHC staff for the most current guidance. Submit questions to qapcomments@lhc.la.gov.